Project Proposal

Dhiraj Ram

Contents

Business Context	2

Online Ordering	2

Table Reservations	2

Customer Accounts	2

Loyalty Program	2

Customer Feedback	2

Project Aim	3

Functional Requirements and User Acceptance Criteria	3

Users’ Personas	3

Functional Requirements Table	3

Non-functional Requirements	5

Performance	5

Security	5

Capacity	6

Scalability	6

Usability and Accessibility	6

Hierarchy Diagram	7

Risk Management	7

General Project Risks (GPR)	7

General Technical Risks (GTR)	7

Project-Based Risks (PBR)	7

Risk Matrix	8

Risk Mitigation	8

Legal Considerations	9

UI Considerations	9

# Business Context

## Online Ordering

The client has asked me to allow customers to browse the menu and place orders for delivery or pickup. Through this, the client will be able to increase the size of their target customers, as they can server customers that want to eat the food in their homes. Additionally, the ability to order online will allow the client to stand out from the competition, since is easier to order online rather than going in-person. Which means that customers will be more likely to order from Bella’s Bistro, as it is more convenient, leading to greater revenue.

## Table Reservations

The client has asked me to let customers reserve tables, view availability, and receive booking confirmations. This will benefit the client as they will be able to track how many customers they need to serve on a given day. Which allow the client to prepare the amount of food stock and employees needed for certain days beforehand. This ultimately will result the client saving money on excess stock or overallocation of staff when is not needed.

## Customer Accounts

The client has asked me to allow customers to create accounts to save favourite dishes, past orders and payment methods. This will allow the customers to order dishes effectively, as they will not need waste time on choosing new dishes or adding their payment info again if they have already order from the client before. This ease of ordering again will allow the client to increase their conversion of new customers to reoccurring customers.

## Loyalty Program

The client has asked me to offer rewards for frequent customers, such as discounts or free items. This will benefit the client as they will be able to entice new customers to become frequent customers, so they can order dishes for cheaper. An increase in frequent customers will allow Bella’s Bistro to earn revenue on a consistent basis rather than special occasions. Additionally, offering rewards to their frequent customers will allow them to create a better relationship, which will increase the number of new customers, due to word-of-mouth marketing from the frequent customers in the loyalty program.

## Customer Feedback

The client has asked me to allow customers to rate dishes and leave reviews. This will allow the client to gather feedback, so that they know how the dishes can be improved to satisfy the customers better. This will also allow the client to have a greater reputation, since collecting feedback means the client cares about improving the experience of the customers. Additionally, positive reviews will allow the client to get new customers more easily, as previous customers enjoyed the client’s dishes.

# Project Aim

The overall aim of the project is to provide Bella’s Bistro with an online web platform that has:

- Allow customers to browse the menu and place orders for delivery or pickup

- Let customers reserve tables, view availability, and receive booking confirmations

- Allow customers to create accounts to save favourite dishes, past orders and payment methods

- Offer rewards for frequent customers, such as discounts or free items

- Allow customers to rate dishes and leave reviews

# Functional Requirements and User Acceptance Criteria

## Users’ Personas

Andrew – a customer who wants to eat food at their home

Danny – a regular customer of Bella’s Bistro

Frank – a staff member who manages orders and bookings

## Functional Requirements Table

| Functional Requirement | User Story | User Acceptance Criteria | Justification |
| --- | --- | --- | --- |
| Users able to register | As Andrew, Danny or Frank, I want to be able to register, so that I can use all other features of the app. | - View register button - Navigate to register page on register button interaction, located in the navigation bar - Enter register information - Interact with create button to create an account and be redirected to the log in page - The page must comply with the Web Accessibility Guidelines (WCAG) e.g. keyboard navigation, adjustable text size, high contrast mode. | This feature will allow users to access more features of the application, since data is needed to create a tailored experience for the user, which improves user experience. |
| Users able to log in | As Andrew, Danny or Frank, I want to be able log in to my account, so that I can access the features of the apps using my account data. | - View login button - Navigate to login page on login button interaction, located in the navigation bar - Enter login information - Interact with login button to login into the user’s account and be redirected to the home page - The page must comply with the Web Accessibility Guidelines (WCAG) e.g. keyboard navigation, adjustable text size, high contrast mode. | This feature will allow users to access their account that already have made, so they do not have to make a new account every time they use the application, which improves user experience. |
| Users able to change their log in details | As Andrew, Danny or Frank, I want to be able to change my log in details, so that I can set new login details. | - View log in button - Navigate to log in page on log in button interaction, located in the navigation bar - View log in change button - Interact with login change button to change login information - Enter new login information - Interact with confirm button to confirm login information - The page must comply with the Web Accessibility Guidelines (WCAG) e.g. keyboard navigation, adjustable text size, high contrast mode. | This feature will allow users to update their log in details, if they want to change them to something more appropriate for them. This would avoid user dissatisfaction, if they used login details that they could not remember, were too long or want different details. |
| Users able to view privacy information | As Andrew, Danny or Frank, I want to be able to view privacy information, so that I know how my data is being used. | - View privacy button - Navigate to privacy page on privacy button interaction, located in the navigation bar - View privacy information - The page must comply with the Web Accessibility Guidelines (WCAG) e.g. keyboard navigation, adjustable text size, high contrast mode. | This feature will ensure that the client is compliant with GDPR laws by being transparent about how user data is used by the application. |
| Customers able to make orders and select delivery or pickup. | As Andrew or Danny, I want to be able to make orders and select delivery or pickup, so that I can order food and choose how I want to receive the food. | - Log in or register - View home page - View menu section on the home page - View dishes on the menu section - View basic dish details - View order button on each dish card - Interact with order button to be redirected to the ordering page - View all dish details - Select portion size, delivery type and special requests - View pay button - Interact with pay button to be redirected to payment page - Fill in payment details - View finish button - Interact with finish button to send the order request - The page must comply with the Web Accessibility Guidelines (WCAG) e.g. keyboard navigation, adjustable text size, high contrast mode. | This will ensure that customers can order their food and view their menu online. These features will allow the client to gain a competitive advantage over others who do not have their menu or ordering be online. |
| Customers able to reserve tables and receive booking confirmation. | As Andrew or Danny, I want to reserve table and receive booking information, so that I will not need to reserve the tables in-person and easily check if my booking has been made or not. | - Log in or register - View navigation bar on home page - View reservations button to view - Interact with reservations button to be redirected to reservations page - View available reservations - Select available reservation - Select table size, enter bookie information and select payment method - View pay button - Interact with pay button to finalise reservation and be redirected to the reservations page to view all the reservations that have been made - View reservation status to check if the booking has been confirmed - The page must comply with the Web Accessibility Guidelines (WCAG) e.g. keyboard navigation, adjustable text size, high contrast mode. | This will allow the customers to reserve tables without the need of being in-person at the restaurant. In result, customers will have a better experience in reserving tables and lead to improved client reputation. |
| Customers able to save favourite dishes, past orders and payment methods. | As Andrew or Danny, I want to save favourite dishes, past orders and payment methods, so that I will not need to spend time choosing new dishes or re-entering payment details, which will allow me to order my food more quickly and easily. | - Log in or register - View home page - View menu, favourite dishes and past orders sections on the home page - View favourite button on dishes - Interact with dish on menu section to favourite it - Order dish and view the payment methods on the payment section - Interact with save payment method checkbox to save payment method for next time when ordering - The page must comply with the Web Accessibility Guidelines (WCAG) e.g. keyboard navigation, adjustable text size, high contrast mode. | This will allow customers to spend less time choosing dishes to eat and on filling out payment details. This will benefit the client, as there would be less time for the customers to think to not order, which will result in more orders being made. Additionally, having saved dishes, past orders and payment methods is industry standard. |
| Provide rewards for frequent customers. | As Danny, I want to be able to get rewards for being a frequent customer, so that I can save money and be more likely to keep ordering from Bella’s Bistro. | - Log in or register - View home page - View menu section on the home page - View dishes on the menu section - View discount/free ribbons on certain dishes - View discounted price on ordering page - Interact with pay button and pay discounted price - The page must comply with the Web Accessibility Guidelines (WCAG) e.g. keyboard navigation, adjustable text size, high contrast mode. | This will allow to create a community of loyal customers as their being rewarded for their contribution to the business. Furthermore, having this rewards system will entice new customers to become frequent customers, so they too can get discounted dishes. This ultimately will allow Bella’s Bistro to grow more quickly. |
| Customers able to rate dishes and leave reviews. | As Andrew or Danny, I want to rate dishes and leave reviews, so that I can give feedback on the dishes can be improved and tell why or why not other should order from Bella’s Bistro. | - Log in or register - View home page - View past orders section on the home page - Interact with rate button to be redirected to the review page - Select rating and enter feedback - Interact with submit button to submit rating and review for the specific dish - The page must comply with the Web Accessibility Guidelines (WCAG) e.g. keyboard navigation, adjustable text size, high contrast mode. | This will ensure that the customers know that the client is focused in improving the experience of the customers. This will lead to the customers being trustworthy of the client, which would help in word-to-mouth marketing to grow the business. |
| Able to view ratings and reviews. | As Andrew or Danny, I want to be able to view ratings and reviews, so that I can choose dishes that are approved by others and avoid foods that are not liked by others. As Frank, I want to be able to view ratings and reviews, so that I can give the feedback to the chefs to improve the dishes accordingly. | - View home page - View menu section on the home page - Interact with order button on the dish card to see more information - View ratings and reviews of the specific dish - The page must comply with the Web Accessibility Guidelines (WCAG) e.g. keyboard navigation, adjustable text size, high contrast mode. | This will allow customers to choose dishes that have positive ratings and reviews, which will allow the client to a better reputation as customers would have positive experiences with the food. Furthermore, the client can collect feedback more easily to improve their dishes, which will allow them to improve more quickly than other restaurants that do not have this system implemented. |
| Staff able to view and edit orders and table reservations. | As Frank, I want to view and edit orders and table reservations, so that I can inform my other staff members on how busy a given day is going to be and how much food stock will be required for that day. | - Log in or register - View navigation bar on the home page - View reservations and orders buttons on the navigation bar - Interact with reservations and orders buttons to be redirected to their respective pages - Interact with edit buttons on the orders/reservations cards to be redirected to edit button - Select new details - Interact with save changes button to save the new changes to orders/reservations - The page must comply with the Web Accessibility Guidelines (WCAG) e.g. keyboard navigation, adjustable text size, high contrast mode. | This will allow the client to prepare food stock and their employees for different days, since they will know how many people roughly, they might be serving on a given day. Additionally, the client will be able to confirm orders and reservation that are made online as they can be viewed from one place. |

# Non-functional Requirements

## Performance

| Requirement | Justification | KPI |
| --- | --- | --- |
| The webpages must load in industry standard time. | This will allow a good user experience if webpages are loaded quickly and create good reputation for the client’s website. | Webpages should load fully within 15 milliseconds. |
| The system must handle a specific number of requests without degradation. | This will ensure the core function of the website will still work at a busy day without slowing down website significantly. | On average the system should handle 30 requests per second without degradation. |
| CPU usage should not exceed a set amount | This will ensure low end devices can use the website without sacrificing significant speed of the website. | CPU usage should be under 20% on a S20 phone. CPU usage should be under 10% on a computer with 8GB of RAM. |
| System should operate correctly under a multiplied expected load. | This will allow the website to still work on days when there is more load than expected, which means the client won’t lose many customers due to systems not working. | System should operate correctly under 4 times expected load. |
| Input delay should be at or under industry standards | This will ensure the website feels responsive which will create a better user experience over other competitors who have less responsive websites. | Input delay should be at or under 200 milliseconds. |
| Payment should be processed quickly. | This will allow the customers to feel like that the website is responsive as it will not take long to process the payment. | The payment should be at an industry standard. |

## Security

| Requirement | Justification | KPI |
| --- | --- | --- |
| All data should be secured using industry standard encryption. | This will allow the users data to be safe in case of a data breach and limit any fines to the client. | Data should be saved using SHA256 encryption. |
| Account password should be considered complex by industry standards | This will reduce chances of someone guessing the password through brute force attacks and add extra layer of protection over hashed the password. | Account password should be at least 8 character long, contain letters, numbers and special characters to be consider complex. |
| Data should be encrypted during transit. | This will allow the data to be protected from man in the middle attacks and give the users greater confidence in the website’s data protection. | Website should enforce HTTPS on data when it is in transits. |
| There should be explicit user consent for cookies. | This will allow the client to adhere to GDPR laws and protect themselves from any fines considering cookies. | Cookies should be visible on any page of the website with a clear way to accept or deny the cookies. |
| Account details of the user should be censored. | This will ensure others cannot access details of the user, by viewing the user’s screen. | Important details like passwords and emails will be replaced with asterisks or dots, these will be the same amount regardless the number of characters. |
| Payment details should not be shown on the screen by default. | This will ensure the customers’ details will not be stolen by someone viewing their screen when they are entering their payment details. | Card numbers will be replaced with asterisks or dots, when they are being typed in or just being displayed. Card holder’s full name should be abbreviated to only show the surname on screen. |

## Capacity

| Requirement | Justification | KPI |
| --- | --- | --- |
| The website should be able to handle a max number of users without the system crashing | This will ensure the website can still be available on high traffic days. | The website should be able to handle max of 1000 users at the same time without the system crashing. |
| The website should be able to handle many transactions per second under peak load | This will allow the business to continue during high traffic events such as promotions. | 500 transactions per second should be sustained with less than or equal to 5% error rate. |
| The website should be able to store data of many customers without overwriting previous data of other customers. | This will allow the website to handle the storage customers’ details and orders, without cost the constant need to upgrade the storage. Additionally, it will avoid customers getting frustrated if they website cannot store their details or orders. | The website should be able to store up to 100TB of data. |

## Scalability

| Requirement | Justification | KPI |
| --- | --- | --- |
| New functions should be added at an industry standard pace to the application | This will allow the client to show that they care about their customers user experience using the website, which will make the client seem more trustworthy. | On average, every new major function should be added within 5 to 10 days. |
| Traffic should be dispersed across different servers. | This will ensure that website will still be providing a smooth experience even if there is an increase in users. | On average traffic should be dispersed evenly across all the different servers. |
| The code should be easily maintained and understandable by others. | This will allow the website to get more features more efficiently as other developers can understand the code easily. | A third party should be able to understand the coding conventions and logic being used in the solution and edit the code easily after a week of reviewing. |

## Usability and Accessibility

| Requirement | Justification | KPI |
| --- | --- | --- |
| Webpage should adapt to different device sizes | This will allow the website to be used from many different websites which means more potential users of the website and allows the client to follow WCAG for their website. | Webpage elements all are visible at different device sizes. Certain webpage element should be hidden if they cannot be fit on the screen without overlapping. |
| Website should have intuitive and consistent navigation | This ensures user can easily find the right content and reduces frustration, which reduce drop-off rates of the website. | Any page should be able to be reached within 3 clicks from the homepage. Frequently used pages should have link on the navigation bar to be clicked on. |
| Interactive elements should provide immediate visual feedback when interacted with | Ensures users are not confused since they will be able to tell that their actions are recognised by the website. This leads to better user experience. | All interactive components should change their state (colour, animation, size and etc) within 1 second of user interaction. |
| Should have maintain consistent visual design and content tone throughout all pages | This will allow for better brand recognition and build trust for customers, due to consistency in the visual design. | All pages should fully adhere to the design document of the website. |
| The solution must show errors in an informative and understandable way. | This will ensure users do not get frustrated, if they have errors in the input or output of the solution. Additionally, this will allow the website to be professional, as it is to industry standard to show error in an informative and understandable manner. | Users should not have no complaints of them being confused or frustrated with errors. |

# Hierarchy Diagram

# Risk Management

## General Project Risks (GPR)

- Scope creep due to unclear project requirements

- Key Team member unavailable

- Insufficient testing leading to undetected bugs at launch

- Unrealistic project milestones and deadlines

## General Technical Risks (GTR)

- System integration failures between third-party APIs

- Scalabiity limitations under peak user demand

- Inadequate data backup and disaster recovery plans

- Outdated software dependencies causing vulnerabilities

## Project-Based Risks (PBR)

- Negative or inappropriate reviews

- Miscalculation of rewards

- Mismatch between online system and restaurant operations

## Risk Matrix

Key:

- Red Coloured Cells = High priority risks

| Impact | High | GTR1, GTR3, PBR2 | GPR1, GPR2, GTR4 | GPR3, GTR6, PBR1 | PBR3 |
| --- | --- | --- | --- | --- | --- |
|  | Significant |  |  | GTR2, GPR4, GTR5 |  |
|  | Moderate |  |  |  |  |
|  | Low |  |  |  |  |
|  |  | Low | Significant | Moderate | High |
|  |  | Probability |  |  |  |

## Risk Mitigation

| Risk Description | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| DDOS Attack | Low | High | CAPTCHAs to filter bots from human users. |
| Broken functionality after updates | Moderate | Significant | Using GitHub to revert to functional version of the system. |
| Scope creep | Significant | High | Define clear project scope at the start of the project, while taking account for our technical capability. |
| Schedule delays | Significant | High | Developing a realistic timeline with buffer time and monitoring progress with regular updates. |
| Quality issues | Moderate | High | Define quality standards early in the project and performing quality assurance checks continuously. |
| Technical failure | Moderate | Significant | Performing thorough testing and maintaining system backups. |
| Data loss or corruption | Low | High | Scheduling regular automated backups and soring backups in multiple locations. |
| Scalability limitation under high traffic | Significant | High | Design for vertical and horizontal scalability and use software that handle scalability automatically. |
| Third-party service failure | Moderate | Significant | Monitoring API status and designing fallback solutions if a certain provider does not work. |
| Server outages | Moderate | High | Set up monitoring tools and implement redundancy systems. |
| Negative or inappropriate reviews | Moderate | High | Adding moderation to remove inappropriate reviews. Adding responses to the negative reviews to clear up any misunderstanding or to show that actions have been taken after the negative review. |
| Miscalculation of rewards | Low | High | Regular system audits to check if the calculations work as intended. |
| Mismatch between online system and restaurant operations | High | High | Integration of existing systems or processes. Staff training on how to sync online systems and the restaurant operations. Real-time order and booking updates to the staff. |

# Legal Considerations

Personal data will be collected from users when making an account, paying for the pet care services and in other ways. Due to this, the website will have to comply with General Data Protection Regulation laws that give the client’s customers the strength to protect their data, to avoid any fines. This will be done by having a privacy page to tell the customers how their data is protected, furthermore cookies and encryption of data will also be used.

The website will have many types of customers and some of them might need some changes to the website to work best for them. Therefore, the website will need to comply with WCAG (Website Content Accessibility Guidelines) that ensures that individuals with extra needs can also use websites. To comply with this, the website will have a section to change accessibility settings for the users to fit their needs. The settings will include ways to change the text size, colour theme or enable text-to-speech.

The client is providing food to their customers, which means they must ensure that customers know what their food contains and if the food is safe to eat. Given this, they must comply with Food Information Regulations 2014 and Food Safety Act 1990. The client should already be following this in their in-person menus, but this also needs to be followed on the website. This can be done by showing the allergies information on the ordering/dishes page, allowing customers to make special dietary requests and avoid misleading food descriptions by regularly auditing the dishes information.

The website will offer rewards to frequent customers, which mean will need to show the details of how the rewards are redeemed and how they are valid for. This is due to the Consumer Protection from Unfair Trading Regulations 2008. To comply with this there will be a page to explain how the rewards work, state any usage limits and give notices when the rewards system is changed. Additionally, the website will have regular audits to after the rewards system has changed to check if the rewards labels on dishes are misleading or incorrect.

# UI Considerations

The visual tone of the website will be warm, inviting and elegant to reflect an atmosphere of a restaurant. This will be done by using colours that are consider warm and luxurious. Elements like text, buttons and images will be designed for mobile devices as majority of customers will order using a mobile device. To do this, buttons will be large, plenty of spacing between elements and large text will be used. As for the overall UI complexity it will be minimal, as customers will vary in ages and that means the website should be usable by everyone.